| Task | Assigned To | Deadline |
| --- | --- | --- |
| Circuits Parts Measurement | Vance | 3/29 |
| Circuit Building | Vance | 3/31 |
| Code | Vance | 3/31 |
| Wiring | Vance | 3/31 |
| 3D Modeling | Ash/Brayden | 4/5 |
| 3D Printing | Brayden | 4/11 |
| Assembly | All | 4/15 |
| Welding | ? | Post DR3 |
| Laser Cutting | TEAM Lab | Post DR3 |
| Oversight? | Miguel | Whole period |

Big Brain: do all 3d printing for prototyping. Metal stuff after DR

4/15 last deadline - this is one week before dr3 (

3/23-3/31 -> Spring break